PRODUCT CONCEPT DOCUMENT

Vision, users, module architecture & roadmap

MariBooks

SMME Accounting, Compliance & Credit-Readiness Platform

One simple platform. Three surfaces. A catalogue of modules that grows with the business.

Prepared by

Ushauri Consulting (Private) Limited

AWS Advanced Tier Services Partner  ·  Zimbabwe & South Africa

Version 1.0 (Draft)  ·  Companion to the BOX Feasibility Study v4.0

Table of Contents

1.  Product Vision	3

2.  The Jobs To Be Done	3

3.  Target Users & Personas	3

4.  Product Principles	3

5.  Product Architecture at a Glance	4

6.  Module Catalogue	5

6.1  Foundation / Core	5

6.2  SMME Modules	5

6.3  Compliance & Fiscalisation	7

6.4  Lender Modules	8

6.5  Intelligence / AI	8

6.6  Platform & Cross-cutting	8

6.7  Sector Packs	9

7.  Editions & Packaging	10

8.  Representative Flows	10

9.  Non-Functional Requirements	11

10.  Product Roadmap	11

11.  Success Metrics	11

12.  Open Questions & Decisions	11

# 1. Product Vision

Vision statement Every Zimbabwean business — however small, however informal — should be able to keep simple, honest books, know whether it is making money, meet its tax obligations without fear, and turn its own track record into access to credit. MariBooks is the tool that makes that possible from a cheap phone, in any currency, on any payment rail, in the owner's own language.

In one line: MariBooks is dead-simple bookkeeping for African small businesses that doubles as a compliance and credit engine. The owner adopts it to run their business better; the clean records it produces are exactly what ZIMRA and lenders need. One data set, three beneficiaries.

What it is not: not an accountant's ledger package, not an enterprise ERP, not a form-filling portal. MariBooks hides accounting behind everyday actions ('I sold this', 'I bought that', 'I paid the loan') and does the double-entry, currency, tax and reporting work invisibly.

# 2. The Jobs To Be Done

The product is organised around the concrete jobs users are trying to get done, not around accounting features. The modules exist to serve these jobs:

- “Help me capture what came in and went out” — across cash, EcoCash, OneMoney, InnBucks, bank and card, in USD and ZiG, without writing it in a book I'll lose.

- “Tell me if I'm actually making money” — profit vs. cash, per product, per week, in plain language.

- “Keep me out of trouble with ZIMRA” — fiscal receipts, the right tax worked out, returns filed, clearance kept.

- “Help me get and manage a loan” — track repayments, and prove I'm creditworthy so I can borrow to grow.

- “Don't make me learn accounting” — do it for me, in my language, even when the network is down.

# 3. Target Users & Personas

| Persona | Who they are | What they need from MariBooks |
| --- | --- | --- |
| The micro-trader (primary) | Market stall, tuckshop, vendor; feature or low-end phone; informal; presumptive tax | Effortless capture (USSD/WhatsApp/app), 'am I making money?', simple tax help, free to use |
| The growing SME owner | Registered retailer, salon, hardware; smartphone; VAT-facing or approaching it | Fiscal invoicing, VAT/QPD filing, stock & margins, staff access, credit passport |
| The cross-border trader | Buys in SA, sells in Zimbabwe; multi-currency, mobile-money heavy | Clean multi-currency records, import costs, verified turnover for trade finance |
| The lender / MFI officer | Loans to SMEs; needs to cut NPLs and monitoring cost | Portfolio dashboard, utilisation tracking, risk alerts, credit decisioning |
| The accountant / agent | Bookkeeper or MFI/mobile-money agent onboarding businesses | Multi-client view, onboarding tools, export to filing |
| ZIMRA (indirect) | Tax authority widening the base via FDMS/TaRMS | Compliant fiscal invoices and accurate, timely returns |

# 4. Product Principles

These principles are binding design constraints. Any module that violates them is wrong, no matter how useful the feature.

- Simple beats complete. Two taps to record. Accounting hidden. If a feature needs a manual, redesign it.

- Offline-first. Everything works with no signal; sync when connectivity returns; never lose a record.

- Multi-currency, multi-rail, natively. USD and ZiG are first-class; every payment method is a native category; fees and IMTT are modelled honestly; and any statement can be translated to either reporting currency at the correct dated rate.

- Vernacular and low-literacy friendly. Shona, Ndebele, English; icons, voice, and money shown plainly.

- AI does the tedious work. Photograph or import; the machine reads and categorises; the owner just confirms.

- Generic core, sector packs on top. One identical ledger for every business; optional packs add only what a specific trade needs.

- The owner owns the data. Every share (with a lender, with ZIMRA) is explicit and consented; trust is the product.

# 5. Product Architecture at a Glance

MariBooks is one platform presented through three surfaces, all drawing on a shared financial-data core and an AI layer. Modules plug into this structure:

| Layer | What lives here | Example modules |
| --- | --- | --- |
| Surfaces | How each user meets MariBooks | SMME app / USSD / WhatsApp; Lender console; Accountant & agent portal |
| Functional modules | The jobs users get done | Sales, Purchases, Stock, Invoicing, Client accounts, Loans, Labour, Financial health, Tax, Credit passport |
| Compliance engine | Turns records into fiscal invoices & returns | Virtual Fiscal Device (FDMS), Tax rules engine, TaRMS filing |
| Intelligence layer | Makes data useful | Document AI, Categorisation, Insights, Credit scoring |
| Shared core | The single source of truth | Multi-currency ledger, Currency & FX engine, Payment-rail engine, Identity, Offline sync, Data store |
| Platform services | Cross-cutting plumbing | Channels, Notifications, Security & consent, Localization, API, Admin |

Reading the module IDs. Foundation = F, SMME = S, Compliance = X, Lender = L, Intelligence = I, Platform = P, Sector packs = K. Each module carries a release tag: MVP (first release), P2 (second phase), P3 (later).

# 6. Module Catalogue

The catalogue below is the heart of this document. It is deliberately broad — a menu of possible modules — so that scope can be chosen deliberately. Not everything ships at once; release tags show the intended sequencing.

## 6.1 Foundation / Core modules (F)

The shared spine every other module depends on. This is the 'generic core' that lets MariBooks serve any business.

| ID | Module | Purpose & key capabilities | Release |
| --- | --- | --- | --- |
| F1 | Multi-currency ledger | The invisible double-entry engine; every transaction stamped in the currency it happened in (USD or ZiG) and never silently mixed. Works with the currency engine (F6) to report in either. Key: USD/ZiG native, original-currency capture, no currency ambiguity | MVP |
| F2 | Payment-rail engine | Treats each way money moves as a native category, with fees and IMTT modelled. Key: Cash, EcoCash, OneMoney, InnBucks, Zipit, bank, card; fee & IMTT capture | MVP |
| F3 | Business & user identity | Tenant, business profile and roles for owner, staff, accountant and agent. Key: TIN/BP profile, roles & permissions, multi-business | MVP |
| F4 | Offline capture & sync | Local-first storage so the app works with no signal; deterministic sync on reconnect. Key: Local store, conflict handling, queue-and-retry | MVP |
| F5 | Document & data store | Secure storage for receipts, invoices and statements, feeding the analytics data lake. Key: Encrypted docs, medallion data lake, retention | MVP |
| F6 | Currency translation & FX engine | Handles Zimbabwe's dual-currency reality: keeps a dated exchange-rate table and translates any statement into a chosen reporting currency (USD or ZiG) on demand, computing exchange gains and losses. Key: Dated rate table (ZIMRA/interbank + management rate), USD⇄ZiG statement translation, FX gain/loss, Section 4A / per-currency PAYE alignment | MVP / P2 |

### Spotlight — dual-currency & statement translation (F6)

Almost every Zimbabwean business earns and spends in both USD and ZiG, but the owner, the lender and ZIMRA each want to see the numbers in one currency. MariBooks records each transaction in the currency it actually happened in, then translates the whole set into whichever reporting currency is asked for — so the same month can be viewed in USD or in ZiG without re-entering anything.

- Report in either currency, on a toggle. Any statement — profit & loss, cash flow, balance sheet, debtors/creditors — can be produced in USD or ZiG. Native-currency amounts stay as-is; the rest are translated at the correct dated rate.

- The right rate for the right job. The engine keeps a dated rate table with the official/interbank rate used for statutory reporting (ZIMRA publishes rates, and PAYE runs separate USD and ZiG tables at the interbank rate) and an optional effective/management rate so the owner can also see real economics. Rates auto-update daily, with manual override and a full history.

- Honest profit — exchange gains and losses. When balances are held or converted across rate movements, MariBooks computes the realised and unrealised FX difference (in the spirit of IAS 21), so translated profit reflects reality rather than hiding a currency swing.

- Statutory alignment. Because returns invoke the multi-currency provisions of Section 4A of the Finance Act, the engine segregates income by currency and hands the tax module (X2/X3) the correctly-currency-split figures at the mandated rate — turning what practitioners call the hardest part of TaRMS filing into an automatic step.

Rates and the currency rules live in the maintained engine and carry a 'confirm the applicable ZIMRA rate' note — the reference rate and its source can change, and the parallel-market rate is never used for statutory reporting.

## 6.2 SMME modules (S)

The functional modules the business owner uses day to day — the adoption wedge.

| ID | Module | Purpose & key capabilities | Release |
| --- | --- | --- | --- |
| S1 | Sales & income | Record a sale in two taps, snap a receipt, or import mobile-money/bank confirmations. Key: Two-tap entry, photo capture, statement import | MVP |
| S2 | Purchases & expenses | Log inputs, stock buys, rent, wages, transport and fees the same effortless way. Key: Photo/quick entry, supplier records, cost categories | MVP |
| S3 | Stock / inventory | Track what came in, sold and is left — no scanner or accountant needed. Key: Items, levels, low-stock nudges, COGS link (advanced in P2) | MVP / P2 |
| S4 | Invoicing (built-in) | A built-in invoice generator: quote → invoice → receipt, multi-currency, with payment tracking. Issues fiscal tax invoices via the FDMS module (X1). Key: Quotes, branded & recurring/retainer invoices, part-payments, overdue reminders, WhatsApp/PDF share, fiscal invoice + QR | MVP |
| S5 | Loans & repayments | A register of every loan and repayment, with reminders and true cost of credit. Key: Terms, schedule, reminders, running balance | MVP |
| S6 | Financial health dashboard | Plain-language view of profit, cash flow and margins; splits business from household money. Key: 'You made X this week', cash position, business/household split | MVP |
| S7 | Money coach (literacy) | In-workflow nudges and micro-lessons in the owner's language — Ushauri's training DNA as product. Key: Pricing/margin tips, set-aside prompts, vernacular lessons | P2 |
| S8 | Reports & statements | Profit & loss, cash flow, debtors/creditors — exportable, lender-ready, and viewable in USD or ZiG (via F6). Key: P&L, cash flow, ageing, USD/ZiG reporting toggle, PDF/print export | MVP / P2 |
| S9 | Credit passport | A verified, shareable track record that turns good bookkeeping into borrowing power. Key: Turnover, cash-flow stability, repayment & tax status, share links | P2 |
| S10 | Contacts (customers & suppliers) | A directory of parties with balances and statements. Key: Party records, balances, statements, reminders | P2 |
| S11 | Labour (payroll & contractors) | Pay and account for everyone the business pays for work — salaried staff, casual/wage labour and contractors — with the right Zimbabwean deductions handled automatically. Key: Payslips; PAYE + 3% AIDS levy; NSSA 4.5%+4.5%; WCIF/ZIMDEF; casual/piece wages; contractor 10% WHT + ITF263 check; TaRMS returns | P2 / P3 |
| S12 | Set-aside & savings goals | Ring-fence money for tax, restocking or emergencies before it is spent. Key: Tax reserve, restock pot, goal tracking | P2 |
| S13 | Client accounts (store credit & lay-by) | Manages credit the business extends to its own customers — the 'take it now, pay later' book that shops, boutiques and wholesalers run — with balances, terms, limits and automatic payment reminders. Key: Per-customer accounts, on-account sales & repayments, credit limits, lay-by, due dates, ageing, WhatsApp/SMS reminders, statements | P2 |

### Spotlight — the Labour module (S11)

Paying people correctly is one of the hardest compliance jobs a small Zimbabwean business faces, because employees and contractors are taxed in completely different ways. The Labour module handles both from one place and, crucially, computes the statutory deductions rather than leaving them to the owner.

- Salaried employees. Generates payslips and computes PAYE on ZIMRA's progressive USD/ZiG bands plus the 3% AIDS levy, and NSSA contributions (4.5% employee + 4.5% employer, on insurable earnings up to the gazetted ceiling — around US$700/month). It also flags employer-side obligations such as WCIF (accident fund) and the ZIMDEF manpower levy, and remits PAYE via TaRMS by the monthly deadline. NEC (sector) minimum rates can be referenced where relevant.

- Casual & wage labour. Quick capture of daily/piece-rate wages for the large informal workforce most SMMEs rely on, without forcing them into full payroll.

- Contractors & suppliers. Checks whether a payee holds a valid Tax Clearance Certificate (ITF263); where they don't and the payment meets the statutory threshold, it withholds 10% contract withholding tax, generates the withholding certificate for the payee, and tracks it for the monthly WHT return to ZIMRA. This turns a manual, penalty-prone task into an automatic one.

All rates, ceilings and thresholds live in the maintained tax rules engine (X2), never hard-coded, and carry a 'confirm current figures with ZIMRA' note — payroll figures in particular are gazetted and change frequently.

### Spotlight — built-in invoicing (S4)

Invoice generation is native to MariBooks, not an add-on. The same two-tap action that records a sale can produce a professional, shareable invoice — and, where the business is fiscalised, a compliant fiscal tax invoice.

- Quote → invoice → receipt. Turn a quotation into an invoice into a receipt without re-keying; pull line items from stock (S3) or a service list; support part-payments and track what's outstanding.

- Fiscal by design. For registered businesses, the invoice is issued through the Virtual Fiscal Device (X1) — buyer name, address and TIN, a QR code that returns 'VALID', and real-time transmission to FDMS — so every invoice is clearance-safe.

- Multi-currency & recurring. Invoice in USD or ZiG; set up recurring/retainer invoices for regular clients (useful for the very contractors handled in S11); auto-apply VAT where registered; share by WhatsApp, PDF or print.

### Spotlight — client accounts (S13)

Extending credit to customers is how a huge share of Zimbabwean retail actually works — the boutique that lets a regular take a dress now and settle at month-end, the wholesaler with trade accounts, the hardware shop with a running book. Done on scraps of paper it is a constant source of lost money and awkward conversations. This module turns that book into something the owner controls.

- An account per customer. Open an account, record purchases 'on account' and payments against it, and see a running balance and statement at any time — in USD or ZiG (via F6). Optional credit limits stop any one customer running up more than the business can carry.

- Two ways to buy over time. Store credit (goods now, pay later — the business carries the risk) and lay-by (customer pays in instalments and collects once fully paid — no risk), both handled cleanly.

- Reminders that do the chasing. Due dates and automatic, polite WhatsApp/SMS reminders to the customer, plus an overdue/ageing view for the owner — so money is collected without the owner having to nag or forget.

- Keeps the books honest. A sale on credit is revenue but not yet cash. The module feeds the debtors/ageing view (S8) and reminds the owner (via S6) that an on-account sale hasn't been paid — a distinction that quietly sinks many small businesses.

Design note: interest-free trade credit is ordinary business practice, but charging interest or late-payment fees may bring the business within moneylending / microfinance rules — the module keeps credit interest-free by default and flags this before any interest feature is enabled.

## 6.3 Compliance & fiscalisation modules (X)

Where MariBooks turns a legal threat into a selling point. Availability of X1 depends on ZIMRA approved-provider status (a feasibility-study objective).

| ID | Module | Purpose & key capabilities | Release |
| --- | --- | --- | --- |
| X1 | Virtual Fiscal Device (FDMS) | Issues QR-coded fiscal invoices and transmits them to ZIMRA FDMS in real time, with buyer details. Key: Fiscal invoice, QR 'VALID', real-time + queued transmission | MVP / P2 |
| X2 | Tax rules engine | Determines regime (presumptive / VAT / income / IMTT) and computes liabilities from the ledger. Key: Maintained rates (never hard-coded), regime detection, VAT/presumptive/income logic | MVP / P2 |
| X3 | Return preparation & filing | Pre-fills VAT, presumptive and income-tax returns and guides filing to TaRMS. Key: Pre-filled returns, guided TaRMS filing, submission records | P2 |
| X4 | Tax calendar & set-aside | Deadline reminders and automatic provisioning so the money is there when returns fall due. Key: VAT-by-25th, QPD dates, self-assessment reminders | P2 |
| X5 | Clearance (ITF263) tracker | Monitors the conditions for a Tax Clearance Certificate and flags gaps. Key: Compliance checklist, clearance-readiness status | P3 |

## 6.4 Lender modules (L)

The lender console — the monitoring product from the original concept, now fed by continuous source data. Every read of SMME data passes through the consent gateway (L7).

| ID | Module | Purpose & key capabilities | Release |
| --- | --- | --- | --- |
| L1 | Borrower enrolment | Onboard a borrower onto MariBooks at disbursement and link the loan. Key: Invite, link loan, capture approved budget/intended use | P2 |
| L2 | Portfolio dashboard | Whole-book view with risk distribution and per-loan drill-down. Key: Portfolio KPIs, risk bands, per-loan history | P2 |
| L3 | Utilisation tracking | Budget vs. actual on loan funds; verify intended use. Key: Budget-vs-actual, variance alerts, use verification | P2 |
| L4 | Risk scoring & early warning | Flags revenue decline, over-budget spend and unusual withdrawals before default. Key: Score, thresholds, alerts | P2 / P3 |
| L5 | Credit decisioning | Assess new applicants using their MariBooks credit passport. Key: Application scoring, decision workflow | P3 |
| L6 | Reporting & audit | Management and regulatory reports with full audit trails. Key: Scheduled reports, audit logs, exports | P2 |
| L7 | Consent & data-sharing gateway | SMME-controlled sharing — the lender only sees what the owner has agreed to. Key: Granular consent, revocation, access logs | P2 |

## 6.5 Intelligence / AI modules (I)

| ID | Module | Purpose & key capabilities | Release |
| --- | --- | --- | --- |
| I1 | Document AI (OCR) | Reads receipts, invoices and statements so users rarely type (Amazon Textract). Key: Receipt/invoice/statement extraction | MVP |
| I2 | Transaction categorisation | Auto-classifies income and expenses (Amazon Bedrock); owner confirms. Key: Auto-categories, learning from corrections | MVP |
| I3 | Insights & anomaly detection | Surfaces trends, best/worst lines and unusual activity. Key: Trends, seasonality, anomaly flags | P2 |
| I4 | Credit-scoring models | Default-probability and passport scoring (Amazon SageMaker). Key: Risk scores, model monitoring | P3 |
| I5 | Conversational assistant | Ask questions in plain language or vernacular ('how much did I make last month?'). Key: Natural-language Q&A, voice, Shona/Ndebele | P3 |

## 6.6 Platform & cross-cutting modules (P)

| ID | Module | Purpose & key capabilities | Release |
| --- | --- | --- | --- |
| P1 | Channels | Meets users where they are: Android app and web at launch; USSD and WhatsApp added in P2. Key: App, web (MVP); USSD, WhatsApp (P2) | MVP / P2 |
| P2 | Notifications & reminders | Repayment, tax-deadline, low-stock and upload reminders across channels. Key: Push/SMS/WhatsApp reminders | MVP |
| P3 | Security, encryption & audit | Encryption in transit and at rest, least-privilege access, full audit trails. Key: KMS, WAF, GuardDuty, CloudTrail | MVP |
| P4 | Consent & data ownership | The owner controls every share; consent is explicit and revocable. Key: Consent records, revocation, transparency | MVP |
| P5 | Localization | Languages, currencies, number and date formats for the region. Key: Shona/Ndebele/English, USD/ZiG, formats | MVP |
| P6 | Integrations & open API | Connects mobile money, banks, accountants and ERPs. Key: MoMo/bank feeds, export, partner API | P3 |
| P7 | Admin & back-office | Ushauri operations: tenants, billing, support, rate-table maintenance. Key: Tenant mgmt, billing, rate updates, support tools | MVP |
| P8 | Agent / partner portal | Lets MFIs and agents onboard and support businesses at scale. Key: Bulk onboarding, multi-client view, commissions | P2 |

## 6.7 Sector packs (K)

Optional add-ons on the identical generic core. A business turns on the one pack that fits its trade; the base experience is unchanged. This is how MariBooks stays 'generic enough for any business' without becoming complicated.

| ID | Sector pack | Adds |
| --- | --- | --- |
| K1 | Retail & wholesale | Deeper stock, barcode/quick-add, supplier terms, margin by line |
| K2 | Services & salons | Service menu, staff/chair takings, presumptive-tax defaults, light bookings |
| K3 | Transport | Trip/route takings, fuel & maintenance, omnibus/taxi/haulage presumptive rules |
| K4 | Agriculture | Seasonal cycle, input financing, cost-per-hectare, harvest sales |
| K5 | Cross-border trade | Import cost build-up, multi-currency landed cost, duty capture |
| K6 | Hospitality (bars/eateries) | Bottle-store/restaurant presumptive rules, daily float, wastage |

# 7. Editions & Packaging

The same catalogue is packaged into editions so the poorest users pay nothing while those who derive real value fund the platform.

| Edition | For | Core modules included | Pricing posture |
| --- | --- | --- | --- |
| MariBooks Free | Micro & informal traders | F1–F6, S1–S6 (basic), S8 (basic), I1–I2, P1 (app/USSD), P2, P4, P5 | Free — drives adoption & data |
| MariBooks Business | Growing / registered SMEs | Everything in Free + S3/S8 (full), S4 fiscal, S7, S9–S13 (incl. client accounts), X1–X4, I3, P8 | Low monthly subscription |
| MariBooks Lender | Banks & MFIs | L1–L7, I3–I4, reporting, dashboards; consumes SMME data via consent | Per-loan or per-seat SaaS |
| Compliance-as-a-Service | Any business needing FDMS only | X1–X5 as a stand-alone fiscalisation channel | Per-invoice or flat fee |

Note: editions are a commercial packaging of the same modules — not separate products. A business can start Free and grow into Business without migrating data.

# 8. Representative Flows

Five end-to-end flows show how the modules combine. They read as chains of module IDs so scope conversations stay concrete.

### Flow A — A sale becomes a fiscal receipt, a tax set-aside, and a credit signal

- S1 owner records a US$40 EcoCash sale in two taps → F2 stamps the rail and fee, F1 posts it in USD → X1 issues a QR fiscal receipt to FDMS → X2/X4 sets aside estimated VAT → S6 updates today's profit → S9 strengthens the credit passport. The owner did one thing; six modules did the rest.

### Flow B — From a shoebox of receipts to a filed VAT return

- S2 owner photographs the month's supplier invoices → I1 extracts them, I2 categorises them → F5 files the documents → X2 computes input VAT → X3 pre-fills the VAT return → owner reviews and files to TaRMS by the 25th. A monthly scramble becomes a ten-minute review.

### Flow C — A monitored loan self-corrects

- L1 lender enrols a borrower and links the loan → S1/S2 daily activity flows in → L3 tracks budget vs. actual → L4 flags renovation spend 20% over budget → L2 shows the officer, who restructures rather than waiting for default. All data reached the lender via L7 with the owner's consent.

### Flow D — Paying a contractor who has no tax clearance

- S4 owner raises the job as an invoice/agreement → S11 checks the contractor's ITF263 and finds none → withholds 10% contract WHT, pays the net, and generates the withholding certificate → X3 adds it to the monthly WHT return to ZIMRA → S6 records the true labour cost. The owner avoids a penalty they didn't know they were exposed to.

### Flow E — A boutique sells a dress 'on the book'

- S1 boutique owner records a US$60 sale to a regular customer as 'on account' → S13 posts it to that customer's account (within her credit limit) and sets a month-end due date → S6 shows the sale as revenue but flags it as not-yet-cash → nearer the date, S13 sends the customer a polite WhatsApp reminder; when she pays, the account clears and F1 records the cash. The owner never loses track of who owes what.

# 9. Non-Functional Requirements

- Works on low-end devices and no data. Feature-phone USSD path; app usable on entry-level Android; offline-first throughout.

- Fast and light. Sub-second capture; minimal data usage; graceful sync over 2G/3G.

- Secure and private by design. Encryption in transit and at rest, least-privilege access, audit trails; alignment with Zimbabwe's Cyber and Data Protection Act (and POPIA for South Africa).

- Owner-controlled data. Explicit, revocable consent for every share with a lender or ZIMRA.

- Accurate but never hard-coded tax. Rates and thresholds live in a maintained rules engine with 'verify with ZIMRA/advisor' disclaimers, because figures change every Budget.

- Scalable and multi-country. Multi-tenant from day one; tax/fiscal logic abstracted so South Africa (SARS) is configuration, not a rebuild.

- Trustworthy AI. The owner always confirms AI categorisations; models are monitored; nothing is filed or shared without human review.

# 10. Product Roadmap

| Release | Theme | Modules in scope |
| --- | --- | --- |
| R1 — MVP | Capture & clarity | F1–F6, S1–S6/S8 (basic), I1–I2, P1 (app/web), P2–P5, P7 |
| R2 — Comply & lend | Tax + lender value | X1–X4, F6 (FX gains/losses + Section 4A statutory reporting), S4 fiscal invoicing, S7, S9–S13 (incl. Labour + client accounts), L1–L3/L6/L7, I3, P1 (USSD/WhatsApp), P8 |
| R3 — Intelligence & scale | Scoring, decisioning, breadth | L4–L5, X5, S11 (advanced: leave, NEC packs), I4–I5, P6, sector packs K1–K6 |
| R4 — Regional | Second market | South Africa (SARS/POPIA) configuration; deeper packs; embedded-finance partners |

MVP definition of done: a real business can capture a week of mixed-currency, mixed-rail activity offline, see its true profit, and export a lender-ready statement — and a pilot lender can view a borrower's activity with consent.

# 11. Success Metrics

| Dimension | Metric | Why it matters |
| --- | --- | --- |
| Adoption | Activated businesses; % completing first-week capture | Proves the wedge works |
| Retention | M1 / M3 retention; businesses with 90-day continuous records | Continuous records are the whole value |
| Engagement | Transactions captured per active business per week | Depth of real usage |
| Compliance | Fiscal invoices transmitted; returns filed on time | The ZIMRA value and a revenue line |
| Credit | Loans monitored; NPL delta at pilot lenders; passports shared | The lender value |
| Commercial | Free→paid conversion; revenue per paying tenant | Sustainability of the freemium model |

# 12. Open Questions & Decisions

- Brand clearance. The name MariBooks is chosen; still to do is trademark registration and securing domains (.co.zw / .co.za / .com) and app-store / social handles across Zimbabwe and South Africa.

- ZIMRA approved-provider pathway. Timeline and terms for FDMS/Virtual Fiscal Device status — gates X1 and the compliance edition.

- First sector pack. Which trade to deepen first (retail vs. services vs. transport) based on pilot demand.

- Mobile-money & bank data access. Build direct integrations or start with statement import? Partner with which aggregators?

- Pricing points. The Business subscription and per-invoice compliance fee that convert without deterring adoption.

- Build vs. partner for channels. USSD short-code and WhatsApp Business API — in-house or via a partner?

- Data-protection registration. Obligations under the Cyber and Data Protection Act before handling live SMME data.

How this document relates to the feasibility study The BOX Feasibility Study answers 'is this worth doing, and can we?' — market, three-sided value, business model, funding. This Product Concept answers 'what exactly are we building?' — vision, users, the module catalogue, editions and roadmap. Use it to brief a build team or an AWS supporting partner, and to decide MVP scope.